**Team Hufflepuff:**

Team mates:

Divya Agarwal and Sai Krishna Karanam.

Date:

Oct 03rd, 2018

2 things that went well this sprint:

1. Completed setting up Flask, went through basic tutorials and set up a demo application.
2. Set up a slack channel at “hufflepuffworld.slack.com” for communication and created a basic Excel template to schedule and track individual tasks for each sprint.

2 things that did not go well this sprint:

1. We had issues dividing and scheduling the tasks as the team was not finalized. (2 persons left the team and one person joined the team)
2. We had issues with Heroku in deploying the application.

1 or more things we will improve this sprint:

1. Track inter-dependent tasks more efficiently.
2. Reduce redundancy of the tasks.